## Slide 1
TOPIC 04
The decision & the plan
From evidence to a recommendation a board can approve
Kangan Institute

## Slide 2
From evidence to decision and plan
now you make the call
■ You've built the evidence (Topic 3). Now you do what a consultant is paid for: make the call.
■ Three moves: prioritise → recommend → plan it, then ask for the decision.
■ These are the last sections of the business case — after this, the written case is complete.
■ A board approves a clear recommendation, a credible plan, and a specific ask. Give them all three.
Kangan Institute
1

## Slide 3
01
SECTION
Recommendation
from analysis to advice
Kangan Institute

## Slide 4
From analysis to advice
■ Evaluation tells you what the options are worth; a recommendation says what to do.
■ This is the turn from analyst to advisor — you stop weighing and start advising.
■ The board wants a clear call, backed by the evidence you've already built.
Kangan Institute
2

## Slide 5
Prioritise first
■ Before recommending, rank the proposed changes (from your gap analysis): what matters most, what's urgent, what can wait.
■ A simple lens: impact (against the objectives) versus effort / urgency.
■ Prioritisation makes the plan sequenceable — and shows you're not boiling the ocean.
Kangan Institute
3

## Slide 6
Make the call
■ State the recommended option plainly — no hedging.
■ Justify it straight from the evidence:
– the CBA result (cost over the horizon)
– the risk / impact comparison
– alignment with the strategic objectives
■ Name the trade-off you're accepting — a recommendation with no downside isn't trusted.
Kangan Institute
4

## Slide 7
What a strong recommendation looks like
■ Decisive — one clear recommended option.
■ Evidence-linked — every reason traces to your CBA / risk / strategy work.
■ Honest — names the trade-off and why it's acceptable.
■ Actionable — leads naturally into the plan.
Kangan Institute
5

## Slide 8
ACTIVITY
Write the Recommendation
■ In your working copy of the Business Case, add the Recommendation section for the Accounting System (Ledgerline).
■ Remember to:
– Prioritise your proposed changes (from your gap analysis).
– State the recommended option plainly.
– Justify it from your CBA + risk + strategic alignment — cite your own earlier sections.
– Name the trade-off you're accepting.
■ ~½ page.
■ ⚠ Recommend, don't re-argue — point at the evidence you already built.
⏱ ~20 min, then we discuss
Kangan Institute
6

## Slide 9
Key takeaways
Section 1 · Recommendation
Prioritise the changes, then recommend — impact vs effort/urgency.
One clear option; justify it straight from the evidence; name the trade-off.
The recommendation is the hinge between the evidence and the plan.
Kangan Institute
7

## Slide 10
02
SECTION
Action plan
how and when
Kangan Institute

## Slide 11
What the action plan is for
■ A recommendation says what and why; the action plan says how and when.
■ It turns a “yes” into execution the organisation can actually run.
■ And it proves the recommendation is feasible.
Kangan Institute
8

## Slide 12
The parts of an action plan
five parts (becomes the Action Plan section)
■ Prioritised changes — what gets done, in priority order
■ Implementation schedule — phases / sequence / timeframe
■ Standards, targets & success metrics — how you'll know it worked
■ Implementation methods — how each change is delivered
■ Alignment with the change-management procedure — routing through governance
Kangan Institute
9

## Slide 13
Sequencing & the schedule
■ Order the work by priority and dependency (you can't migrate data before the target exists).
■ Group into phases with a realistic timeframe.
■ Board-level — phases and milestones, not a day-by-day Gantt. Show the critical path.
Kangan Institute
10

## Slide 14
Standards, targets & success metrics
■ Hold the work to the industry standards (Well-Architected, ISO 27017, Essential Eight, ITIL).
■ Set measurable targets: availability, recovery, cutover with no data loss, budget adherence.
■ Targets make the plan accountable — they define “done well”.
Kangan Institute
11

## Slide 15
Align to the change-management procedure
■ Real change runs through governance.
■ Map the high-risk steps (e.g. cutover) to the change-management procedure:
– change request → risk assessment → approval → change window
■ This is what separates a consultant's plan from a wish-list.
Kangan Institute
12

## Slide 16
ACTIVITY
Build the Action Plan
■ In your working copy of the Business Case, add the Action Plan for the Accounting System.
■ Include all five parts:
– prioritised changes · implementation schedule (phases)
– standards, targets & success metrics · implementation methods
– alignment with the change-management procedure
■ ~1 page.
■ ⚠ Board-level — phases, milestones and metrics, not a day-by-day task list.
⏱ ~30 min, then we compare
Kangan Institute
13

## Slide 17
Key takeaways
Section 2 · Action plan
The plan turns the recommendation into executable phases.
Five parts: prioritised changes · schedule · standards/targets/metrics · methods · change-mgmt alignment.
Board-level detail; route high-risk steps through governance; make it measurable.
Kangan Institute
14

## Slide 18
03
SECTION
The decision requested
make the “yes” easy
Kangan Institute

## Slide 19
Close with a clear ask
■ A business case that doesn't ask for anything gets “noted”, not approved.
■ The final section makes the decision easy: state exactly what you want approved, today.
Kangan Institute
15

## Slide 20
What to ask for
be specific
■ Approve the recommended option.
■ Approve the action plan as the roadmap.
■ Authorise the budget envelope (the figure from your CBA).
■ List the next steps; defer the high-risk gates to their change-management approval.
■ The ask should be answerable with a single “approved”.
Kangan Institute
16

## Slide 21
ACTIVITY
Write Next Steps & the Decision Requested
■ In your working copy of the Business Case, add the Next Steps and Decision Requested section for the Accounting System — completing the written business case.
■ Remember to:
– State the specific decisions you're asking the board to make (option, plan, budget).
– List the immediate next steps.
– Note how the high-risk steps route through the change-management procedure.
■ ~½ page.
■ ⚠ A specific, answerable ask — name the option, the plan, and the budget figure.
⏱ ~15 min, then we discuss
Kangan Institute
17

## Slide 22
Key takeaways
Section 3 · The decision requested
End with a specific, answerable ask: approve option + plan + budget.
Defer high-risk gates to their change-management approval.
Your written business case is now complete — diagnosis, evidence, decision and plan.
Kangan Institute
18

## Slide 23
The case is written — now make it
You've completed the written business case: diagnosis → evidence → decision & plan.
Recommendation, action plan and a clear ask — everything a board needs to say yes.
A written case only persuades if it's also delivered well.
Next: present it — pitch the case to the board and handle the room.