## Slide 1
This is a fictional organisation used as a case study in an educational context.
YAT COLLEGE
Business Case
LMS Replacement — GrayBoard to DOODLE
AccentLoitte Consulting
Presented to the YAT Board · May 2022

## Slide 2
This is a fictional organisation used as a case study in an educational context.
Agenda
• Why now — strategic context
• The GrayBoard LMS today
• The gap
• Options considered
• Recommendation
• Cost summary
• Why DOODLE — the benefits
• Risks and mitigation
• Implementation plan
• The decision we're asking for

## Slide 3
This is a fictional organisation used as a case study in an educational context.
Strategic context & alignment
• GrayBoard, YAT's in-house LMS, has reached end of supportable life — it needs replacing, not patching.
• Across the RTO sector, institutions have moved off bespoke platforms to supported products.
• Accessibility (WCAG 2.1 AA / DDA) and reliability are now baseline expectations, not extras.
• Replacing GrayBoard serves YAT's goal of reliable, well-supported core systems.

## Slide 4
This is a fictional organisation used as a case study in an educational context.
The GrayBoard LMS today
• Bespoke, in-house — at end of supportable life.
• Availability and performance are degrading; it struggles at end-of-term assessment peaks.
• No vendor support and no product roadmap — maintenance rests on a few YAT staff.
• Not WCAG 2.1 AA compliant — a Disability Discrimination Act exposure.
• Holds YAT's complete student-record history — which must be preserved through any change.

## Slide 5
This is a fictional organisation used as a case study in an educational context.
The gap
• Supportability — no vendor support or roadmap.
• Reliability — availability below an acceptable baseline.
• Compliance — accessibility non-conformance.
• Performance — degrades under assessment-week load.

## Slide 6
This is a fictional organisation used as a case study in an educational context.
Options considered
• Option A — Remediate & retain GrayBoard: accessibility retrofit, hardware refresh, continued in-house maintenance.
• Option B — Replace with a contemporary on-prem LMS (DOODLE), selected via market evaluation.
• A SaaS / cloud LMS was considered but is out of scope for YAT's current on-premises operating model.

## Slide 7
This is a fictional organisation used as a case study in an educational context.
Recommendation
Replace GrayBoard with DOODLE, deployed on-premises.
The only option that is supported, accessible, performant — and future-ready.

## Slide 8
This is a fictional organisation used as a case study in an educational context.
Cost summary
 | Option A — Remediate | Option B — Replace
One-off (Year 1) | $55,000 | $160,000
Recurring (per year) | $67,000 | $73,400
5-year direct cost | $390,000 | $453,600

## Slide 9
This is a fictional organisation used as a case study in an educational context.
Why DOODLE — despite the higher cost
• Option B costs ~$63,600 more over five years — the case for it is not cost, but:
  – Vendor support and an active product roadmap.
  – WCAG 2.1 AA compliance — closes the DDA exposure.
  – Meets the ≥ 99% availability baseline and holds performance at peak load.
  – Reduces the concentration risk of bespoke in-house maintenance.
• Option A only defers an unavoidable replacement — and its cost rises as the platform decays.

## Slide 10
This is a fictional organisation used as a case study in an educational context.
Risks & mitigation
• Data loss in migration → verified ETL with record reconciliation, parallel running, tested backups.
• Cutover disrupts teaching → cutover in the December–January break, with a tested rollback.
• Low user adoption → role-based training before cutover, plus a stabilisation support period.
• Integration gaps (AD / O365 / AVETMISS) → integration testing during the parallel run.

## Slide 11
This is a fictional organisation used as a case study in an educational context.
Implementation plan
• Phase 1 — Selection & implementation plan (2022 H1)
• Phase 2 — Deploy, migrate data, parallel run, cutover (December 2022 – January 2023 break)
• Phase 3 — Stabilise, train, document, knowledge transfer, closure (January 2023)
• Staff trained before cutover; cutover scheduled into the teaching break to minimise disruption.

## Slide 12
This is a fictional organisation used as a case study in an educational context.
The decision we're asking for
Approve the replacement, the implementation plan, and the Year-1 budget.
Option B — DOODLE on-premises · Year-1 ≈ $160,000

## Slide 13
This is a fictional organisation used as a case study in an educational context.
Questions
AccentLoitte Consulting · YAT Board, May 2022
YAT COLLEGE